## Slide 1: AIRFRAME TEAM N-2 ROCKET WEEK2
PRESENTATION BY:
MARK ODHIAMBO &
VIVIAN MWANGI

## Slide 2: DESIGN
We did cradle design
purpose of the cradle:
used for the fabrication of the body tubes
Material to be used:
      wood for the frame support
      Hollow pipe(body tubes)

## Slide 3: Pictorial from Solidworks

## Slide 4: RESEARCH
ON SUPPLIERS OF VARIOUS MATERIALS SELECTED & COST ANALYSIS
Below is the list of purchase:

## Slide 5: DESIGN2: ROCKET
We determined the design parameters by gathering information from other groups.
We made a rocket design on the open rocket software

## Slide 6: Pictorial from open rocket

## Slide 7: Tasks completed this week
Cradle design [Github issue#39]
Rocket design and simulation [Github issue#38]
Material selection and analysis[Github issue#37]

## Slide 8: Tasks in this week
Cradle Fabrication [Github issue#58]
CAD Design [Github issue#59]
Purchase of materials [Github issue#60]

## Slide 9: TIME PLAN.
WEEK 1-material SELECTION, ANALYSIS AND COST
WEEK 2-DESIGN AND SIMULATION.
WEEK 3-SIMULATION CORRECTIONS.
WEEK 4-RECOVERY SYSTEM.
WEEK 5-ASSEMBLY AND FABRICATION.
WEEK 6-ASSEMBLY AND FABRICATION.
WEEK 7-FINALISATION.
WEEK 8-TAKE OFF.
PRONE TO CHANGE AS PER THE SITUATION.

## Slide 10
THE END.
THANK YOU.