Internship 2022

Progress report format
for Flight Control te
Internship 2022
Progress report format
for Flight Control team
Name: kariuki robert mukono

---
Tasks completed last week
Tasks completed last week
[#25] … Testing the functioning of the IR sensor
~Several tests were done at the incorporation of the IR sensor to the system, until it became functional.
~ It was noted that for proper functioning, the IR sensor must be hid from direct sunlight since it UV rays.

---
[#26] … Displaying the motor speeds
~ The team strived to display the motor speed on the Arduino IDE.
~There were many challenges in the process, but finally the team was able to display the motor speed.

---
[#27] … Motor Design
 ~ We designed a motor for the airframe team for the sake of simulation

---
Tasks in this week
Tasks in this week
[#25] …Further PID Tuning
~ This week we purpose to further do the PID tuning until we obtain optimum values.
~ We also purpose to incorporate RTOS into the code
~ We also purpose to do a test flight to test the effectiveness of the code.