## Slide 1: Nakuja internship
WEEK 12 PROGRESS REPORT

## Slide 2: TASKS COMPLETED THIS WEEK
[#71] Casing Fabrication
[#56] Fuel Casting
[#68] Remote Ignition Testing

## Slide 3
#71 Casing fabrication
We fabricated a smaller casing to be used for the test launch scheduled for a later date

## Slide 4
#56 Fuel Casting
We prepared two grains of fuel. The mixing ratio was 67:33 potassium nitrate to sorbitol, 4g of iron oxide. The grains will be used in a static test to be conducted today.

## Slide 5: Tasks this week
[#150] Test Flight
[#] Snap Ring Purchase

## Slide 6: timeline
Month | Intern week | Tasks
Jan |  | 
 | Week 1 | Designs [Fuel, Casing, Nozzle, Bulkhead, Casting tools, Test stand]
 | Week 2 | Fabrication of items
 | Week 3 | Fuel Fabrication and test stand revamp
Feb | Week 4 | Fabrication of items & Fuel casting
 | Week 5 | Iterative Fuel tests
 | Week 6 | Launch Pad design and iterative fuel tests
 | Week 7 | Iterative fuel testing and improvement